## Slide 1
Project Name
Brief goal description
High level scope description, can be written as a paragraphs or in bullets
Different stakeholders involved in the project
Role assignments in the project such as leads, contributors, project managers etc.
Documents and other things (like software) that need to be delivered in different phases of project and at the end to determine completeness
OVERALL GOAL
PROJECT SCOPE
PROJECT ORGANIZATION
PROJECT DELIVERABLES
PROJECT STAKEHOLDERS
Milestone
Date
MILESTONES
Milestone brief description | Due date

## Slide 2
My Travel & Expense
For the frequent business travelers and managers who are dissatisfied with their current user experience, our solution is a mobile application hosted in the cloud and integrated with our Business Suite. It offers the ability for the travelers to book and experience his trip and to file its expense report easily, and the manager to plan and monitor his Travel and Expense Budget.
Provide a travel and entertainment management solution supporting a fast adoption for frequent travelers and managers already using our Business Suite, covering:
Budget
Travel booking
Travel experience
Expense reports
Sponsor: Paul Smith, Andre Green
Stakeholders: Eva Mendosa
Lead: Peter Tiers
Contributors: Karim Taha, Sophia Zen, Andre Wolf
Personas, Point of View (POV) Statements
Storyboard
Prototype
Working software
First Draft Review with Andre | 3/27/2016
Executive Review (Paul, Andre, Eva) | 4/1/2016
TechEd Las Vegas | 4/5/2016
TechEd Europe | 5/5/2016
RTC V1. | 6/2/2016
Business Travel Show London | 6/5/2016
OVERALL GOAL
PROJECT SCOPE
PROJECT ORGANIZATION
PROJECT DELIVERABLES
PROJECT STAKEHOLDERS
Milestone
Date
MILESTONES